AI Workforce Handoff

Master Orchestration Document

Synthesis Edition — Hardened, Checkpoint-Backed, Production-Ready

AI-Powered Automotive Inspection & Diagnostic Mobile App

Version 3.1  ·  Final Build Specification

| Owner / Decision Maker | Carl — Workbay AI |
| --- | --- |
| Master Orchestrator | ZeptoClaw (hardened VPS + Telegram interface) |
| Primary LLMs | Claude Sonnet 4.6 / Opus 4.7 · DeepSeek-V4-Pro · GPT-5 fallback |
| Primary Workers | Claude Code · Codex · Cursor |
| Specialty Builders | Vapi · Lovable / v0 · FlutterFlow · Abacus |
| Failsafe System | Checkpoint-based with full rollback (Section XI) |
| Status | Final spec — ready for execution |
| Supersedes | v1.0, v2.0, v3.0, v4.0 |
| Date | May 2026 |

# How to use this document

This is the master document for an AI agent-orchestrated software build, designed to be read by two distinct audiences:

Audience 1 — Carl (decision maker). Section I for the mission, Section II to understand the workforce, Section IX (Orchestration Playbook) to direct ZeptoClaw, Section XI (Checkpoint System) to understand the failsafe, and Section XII (Prompt Library) for the exact text to send your orchestrator. The technical sections (IV–VII) are reference material; ZeptoClaw will memorize them.

Audience 2 — ZeptoClaw (master orchestrator). Load this entire document into project memory on day one. It is your source of truth. Sections III–VIII are the product specification. Sections IX–XVI govern your behavior. Sections X (SOPs), XI (Checkpoints), and XII (Prompt Library) define standard workflows. Section XVI (Security Hardening) is non-negotiable.

Onboarding prompt on day one: "/onboard — You are now my Chief of Staff for the Automotive Inspection AI project. Read this handoff document v3.1 in full. Confirm by giving me a one-page summary of Sections I, II, IX, XI, and XIII. Then ask me up to 10 clarifying questions before we begin Sprint 0. Log every answer as a decision entry."

## What changed from v3.0 and why

Three significant upgrades from v3.0, and rejection of two changes proposed in v4.0:

| Change | Direction | Why |
| --- | --- | --- |
| OpenClaw → ZeptoClaw | Adopted from v4.0 | OpenClaw had CVE-2026-25253 (CVSS 8.8) plus the ClawHavoc supply chain incident. ZeptoClaw is the security-hardened sibling, written in Rust with container isolation, secret encryption at rest, and prompt injection detection. Drop-in replacement with zeptoclaw migrate. |
| Add DeepSeek-V4-Pro for research and cost-sensitive LLM work | Adopted from v4.0 | Released April 2026, 1M context, ~8-9x cheaper than Opus 4.7 on output. Routed for vendor evaluations, long-document analysis, and high-volume non-critical paths. Claude remains primary for the voice agent. |
| Structured Telegram commands (/dispatch, /research, etc.) | Adopted from v4.0 | Cleaner than free-form WhatsApp. Reduces ambiguity in orchestrator dispatch. |
| VPS sizing: 2GB → 8GB for orchestrator, separate 16GB for backend | Rejected v4.0 sizing | v4.0's 2GB / 1 vCPU droplet cannot run orchestrator + FastAPI + LiveKit agent concurrently. Right-sized at $48 + $96/month. |
| Audio retained for 90 days with opt-in training flag | Restored from v3.0 | v4.0 deleted audio immediately. This forecloses the strategic capability of learning from accumulated shop data. Restored. |
| Checkpoint-based failsafe system | NEW | Section XI. Every decision and milestone produces a snapshot. Any change is reversible to a known-good state. |
| Security hardening playbook | NEW | Section XVI. v4.0's setup guide ran everything as root — directly undermined the threat model ZeptoClaw exists to defend against. This version hardens properly. |

# Table of contents

I.     Mission briefing	4

II.    The AI workforce	5

III.   Product vision & MVP scope	8

IV.    Technical architecture	10

V.     AI pipeline specification	13

VI.    Data model & storage	16

VII.   Mobile, backend, dashboard specs	18

VIII.  Build roadmap (agent-run scaled)	21

IX.    Orchestration playbook	25

X.     Standard operating procedures	28

XI.    Checkpoint & failsafe system	32

XII.   Prompt library	37

XIII.  Pre-authorized decisions	40

XIV.   Decision log template	41

XV.    Risks & mitigations	43

XVI.   Security hardening playbook	45

XVII.  Security, privacy & compliance	49

XVIII. Timeline & budget	51

Appendix A: Hardened Day 1 setup	53

Appendix B: Tool URLs	57

Appendix C: Example inspection flow	58

Appendix D: Technology evaluation rationale	59

Appendix E: Glossary	62

# I. Mission briefing

Build and ship a cloud-hosted AI-powered automotive inspection app. A technician completes a full vehicle inspection hands-free, guided by a voice agent over a Bluetooth headset. Voice captures findings, photos document them, the system extracts measurements and conditions, and a complete report lands on the service advisor's web dashboard within 30 seconds of session end.

MVP supports English and Spanish, handles 30 concurrent voice sessions, serves 50 shops at launch. The build is executed by an AI agent workforce orchestrated by ZeptoClaw on a hardened DigitalOcean VPS, accessed by Carl through Telegram from anywhere. Every meaningful change is checkpointed and reversible.

## Single owner

Carl. All product, scope, budget, and trade-off decisions escalate to him.

## Single orchestrator

ZeptoClaw. All execution dispatch flows through it. Carl does not talk directly to specialist workers unless explicitly intervening (Cursor for visual debug, Vapi UI for voice prompt iteration).

## Why this build can be solo-orchestrated in 2026

- Voice agent frameworks (LiveKit Agents) collapsed five microservices into a single supervised pipeline.

- Coding agents (Claude Code, Codex) reliably ship production-quality code from clear specifications.

- Meta-orchestrators (ZeptoClaw) supervise coding agents from a phone, freeing the owner from sitting at a terminal.

- Long-context cost-efficient LLMs (DeepSeek-V4-Pro) make research and analysis affordable at scale.

- Checkpoint-based failsafes (Section XI) make every decision reversible.

This document is the rigorous specification that makes the above work. Without a clear spec the agents thrash. With this loaded into ZeptoClaw's project memory, the build executes.

## Success criteria

- A technician completes a full inspection hands-free in a real shop environment.

- Findings, photos, and measurements are correctly associated with checklist items in 95%+ of sessions.

- Advisor receives a complete report within 30 seconds of session end.

- Voice pipeline median latency under 500ms, p95 under 800ms.

- English and Spanish operational at launch.

- System handles 30 concurrent voice sessions at MVP launch.

- Zero unrecoverable incidents during build: every regression rolls back to a verified checkpoint.

- Total build cost under $45,000 all-in.

# II. The AI workforce

## Org chart

Three layers: decision maker (Carl), orchestrator (ZeptoClaw + DelegateTool sub-agents), specialist workers.

Carl (decision maker) │ Telegram (primary) + WhatsApp (fallback) ▼ ZeptoClaw (Chief of Staff, hardened DigitalOcean VPS) │ 4-6MB Rust binary; container-isolated; Argon2id-encrypted secrets │ 9 channels supported; DelegateTool for parallel fan-out │ ├──▶ Claude Code → primary backend & voice agent (Python) ├──▶ Codex → async parallel tasks, overnight PRs ├──▶ Cursor → visual code review, debugging intervention ├──▶ DeepSeek-V4-Pro → research, long-doc analysis, cost-sensitive paths ├──▶ Claude Sonnet 4.6/Opus 4.7 → voice agent reasoning (production runtime) ├──▶ DelegateTool sub-agents → parallel multi-vendor evaluations ├──▶ Vapi → voice flow prototyping (Carl direct) ├──▶ Lovable / v0 → dashboard mockups & production UI ├──▶ FlutterFlow → mobile app scaffolding └──▶ Abacus AppLLM → rapid full-app prototypes

## Role assignments

| Component | Primary Agent | Secondary | Cost Tier |
| --- | --- | --- | --- |
| LiveKit voice agent (Python) | Claude Code | Cursor for bugs | Standard |
| FastAPI backend | Claude Code | Codex for stubs | Standard |
| Postgres schema & migrations | Claude Code | — | Standard |
| Auth0 integration | Codex | Claude Code review | Standard |
| Stripe billing | Codex | Claude Code review | Standard |
| Flutter mobile app | FlutterFlow + Claude Code | Cursor for native | Standard |
| Next.js dashboard | Lovable | Claude Code wiring | Standard |
| Voice prompt design | Vapi (Carl direct) | ZeptoClaw drafts | Low |
| Vendor evaluations | DeepSeek-V4-Pro | Carl final pick | Low |
| Long-document analysis | DeepSeek-V4-Pro (1M context) | — | Low |
| Production voice reasoning | Claude Sonnet 4.6 | Opus 4.7 escalation | Premium |
| Test data generation | DeepSeek-V4-Flash | Codex | Very low |
| CI/CD pipelines | Claude Code | — | Standard |
| Documentation auto-gen | ZeptoClaw (memory dump) | Carl review | Low |

### Why this LLM split

Claude Sonnet 4.6 stays primary for the voice agent because production voice reasoning has tight latency requirements and Anthropic's tool-use reliability matters when tools are firing on every conversational turn. Opus 4.7 handles complex follow-up reasoning and report generation. DeepSeek-V4-Pro handles everything Carl-facing that doesn't require sub-500ms latency: vendor research, document analysis, test data, long-context investigations. The cost difference is significant — DeepSeek-V4-Pro at $1.74/$3.48 per million input/output tokens vs. Opus 4.7's much higher pricing — and for non-realtime work that gap matters.

## Operating principles

- Single source of truth: This document. Every agent reads it before acting.

- Spec before code: Every dispatch references a specific section.

- Checkpoint before risk: Every decision and milestone produces a snapshot per Section XI.

- Time-box everything: Every run has an estimate and a hard cap at 2x.

- Decisions are append-only: Every product or technical decision lands in the decision log linked to a checkpoint.

- Cost transparency: Daily cost report. Vendor spend over $25/day requires Carl approval.

- Recommendations attached to decisions: When ZeptoClaw escalates, it includes its own recommendation and rationale.

- Reversibility by default: If an action cannot be reversed via checkpoint rollback, it requires explicit Carl sign-off.

## Escalation rules

Always escalate to Carl:

- Any user-facing change (UI text, voice prompts, brand)

- Security-relevant changes (auth, encryption, PII handling)

- Billing changes (Stripe, pricing, refunds)

- New external dependencies or vendor accounts

- Production deploys

- Vendor spend over $25/day or one-time over $100

- Architectural changes from this document

- New features not in the roadmap

- Any irreversible action (data deletion, key rotation that breaks active sessions)

- Any task exceeding 2x its time estimate

Never escalate (handle autonomously, log to checkpoint):

- Code style, formatting, variable naming

- Adding logging, tests, or documentation

- Bug fixes within an existing component

- Dependency minor and patch updates

- Retry strategies, timeouts, rate limit configs

- Choosing between technically equivalent libraries

- Checkpoint creation (routine)

## Communication protocol

Channel: Telegram (primary), WhatsApp (fallback). Both supported by ZeptoClaw's channel system.

Cadence:

- 07:00 ET — daily briefing

- 09:00 – 18:00 ET — active dispatch window; 5-minute response SLA

- 12:30 ET — midday cost and run-rate check

- 18:00 ET — end-of-day report and checkpoint creation

- 02:00 ET — automatic daily full-state checkpoint

- Friday evening — weekly review and decision log audit

# III. Product vision & MVP scope

## Vision

Replace paper checklists and unstructured technician notes with an intelligent voice-guided inspection assistant. Hands-free, voice-first, multilingual. Captures findings, photos, and measurements during the inspection itself, and auto-generates a complete digital report for the service advisor — eliminating the gap between what a technician saw and what the customer hears about.

## Strategic direction

- Integrates with shop management systems, parts catalogs, and labor time guides (post-MVP)

- Learns from accumulated shop data to predict component failures

- Continuously improves through fleet-wide telemetry

- Serves as data foundation for AI-driven repair operations

## Target users

Automotive technician (primary)

- Noisy service bay, greasy hands, Bluetooth headset, speaks naturally

- English or Spanish depending on shop demographics

Service advisor (secondary)

- Web dashboard at service counter, reviews completed inspections

Shop administrator (tertiary)

- Manages technicians, billing, subscription

## MVP scope: in

- Hands-free voice-guided inspection (English + Spanish)

- Photo capture linked to inspection items

- Measurement and condition extraction from speech

- Adaptive follow-up questions (rule-based + LLM-driven)

- Auto-generated report in web dashboard within 30 seconds of session end

- Shop-level subscription billing via Stripe

- Admin: invite/disable technicians, view billing

- Anonymized audio retention with opt-in training flag (default off)

## MVP scope: out

- Customer-facing report links, SMS, or email notifications

- Parts catalog or labor time lookups

- VIN decoder integration (manual Y/M/M entry for MVP)

- Computer vision on uploaded photos (photos stored only)

- Shop management system integrations

- Multi-shop chain views

- Native iOS or Android codebases (Flutter only)

# IV. Technical architecture

## Architecture philosophy

Two-VPS topology: orchestrator separated from production workload for blast-radius isolation. Modular monolith on the backend. Unified voice pipeline orchestrated by LiveKit Agents. Single Postgres + JSONB + pgvector for flexibility. DigitalOcean for predictable pricing and managed services. Every component checkpointable per Section XI.

## Stack selection

| Layer | Selection |
| --- | --- |
| Mobile | Flutter + livekit_client + auth0_flutter |
| Voice transport | LiveKit Cloud |
| Voice orchestration | LiveKit Agents (Python) on dedicated VPS |
| STT primary | AssemblyAI Universal-3 Pro Streaming |
| STT backup | Deepgram Nova-3 |
| LLM (voice agent, realtime) | Claude Sonnet 4.6 primary, Opus 4.7 escalation, GPT-5 fallback |
| LLM (research, async) | DeepSeek-V4-Pro (1M context, cost-efficient) |
| LLM (high-volume routine) | DeepSeek-V4-Flash |
| TTS | ElevenLabs |
| Orchestrator | ZeptoClaw on hardened DigitalOcean VPS |
| Backend | Python + FastAPI on separate DigitalOcean VPS |
| Database | PostgreSQL 16 + JSONB + pgvector (DigitalOcean Managed DB, HA tier) |
| Object storage | DigitalOcean Spaces (S3-compatible) |
| Checkpoint storage | DigitalOcean Spaces (separate bucket, versioned, lifecycle-managed) |
| Web dashboard | Next.js 15 on Vercel |
| Authentication | Auth0 |
| Payments | Stripe |
| Cloud | DigitalOcean (NYC3 primary region) |
| Observability | Datadog (logs, metrics, traces) |
| CI/CD | GitHub Actions (deploy pipeline only — ZeptoClaw is the orchestrator) |
| Backup automation | DigitalOcean Snapshots + custom pg_dump to Spaces |

## Infrastructure sizing (verified, not undersized)

| Component | Spec | Cost/month | Reason |
| --- | --- | --- | --- |
| Orchestrator VPS | 8GB RAM, 4 vCPU, 160GB SSD | $48 | ZeptoClaw + DelegateTool sub-agents + buffer |
| Backend VPS | 16GB RAM, 8 vCPU, 320GB SSD | $96 | FastAPI + LiveKit Agent worker + 30 concurrent voice sessions |
| Managed Postgres | 4GB RAM, 2 vCPU, 60GB, HA | $60 | Production tier with standby; pgvector ready |
| Spaces (data + checkpoints) | 500GB allocation | $10-25 | Photos, audio, checkpoint manifests |
| LiveKit Cloud | Pay-per-minute | $50-200 | Variable; free tier covers initial dev |
| Total infra (launch) | — | $264-429/month | Stable, sized for 30 concurrent sessions |

Compare to v4.0's claim of $32/month for infra: that figure is for an undersized single-VPS topology that cannot handle the stated MVP load. v3.1 sizing is honest.

## System topology

Carl's phone │ Telegram (primary) ▼ ZeptoClaw VPS — 8GB / 4 vCPU - Hardened Ubuntu 24.04 LTS - Non-root user, UFW, fail2ban, SSH key-only - ZeptoClaw systemd service - Container isolation per agent execution - Encrypted secrets store (XChaCha20-Poly1305 + Argon2id) │ HTTPS to backend; orchestrates remote agents ▼ Backend VPS — 16GB / 8 vCPU - FastAPI (api, agent, worker apps) - LiveKit Agent worker (Python) - Same hardening profile │ ┌─┼──────────────────────┐ ▼ ▼ ▼ Managed Postgres Spaces - HA tier - data bucket - daily auto-snap - checkpoints bucket - pgvector - versioned, lifecycle-managed - off-site replication External: LiveKit Cloud · AssemblyAI · Anthropic · DeepSeek · ElevenLabs External: Auth0 · Stripe · Vercel · Datadog · GitHub Dashboard (Next.js / Vercel) — accesses Backend VPS over HTTPS

# V. AI pipeline specification

## Voice loop

Each conversational turn is a single loop managed by LiveKit Agents:

1. Audio in (Flutter → LiveKit Cloud → Agent via WebRTC)

2. STT streaming (AssemblyAI with automotive key terms loaded)

3. Endpointing (LiveKit semantic VAD)

4. LLM invocation (Claude Sonnet 4.6 default, Opus 4.7 for complex, GPT-5 fallback)

5. Tool calls (backend APIs)

6. TTS streaming (ElevenLabs, starts on first LLM tokens)

7. Audio out (Agent → LiveKit → Flutter)

Target latency: <500ms median, <800ms p95, measured from user end-of-speech to first agent audio.

## LLM routing strategy

| Path | Model | Why |
| --- | --- | --- |
| Voice agent turns (production realtime) | Claude Sonnet 4.6 | Tool-use reliability + latency |
| Complex follow-up / report generation | Claude Opus 4.7 | Reasoning quality |
| Voice fallback (Claude outage) | GPT-5 via LiveKit router | Multi-provider resilience |
| Vendor research / comparison | DeepSeek-V4-Pro | 1M context, ~8-9x cheaper |
| Long-document analysis | DeepSeek-V4-Pro | Full repo fits in context |
| High-volume routine tasks | DeepSeek-V4-Flash | $0.14/$0.28 per M tokens |
| Code generation (coding agent backend) | Claude Code (Sonnet 4.6) | Coding agent benchmarks |

## STT configuration

Provider: AssemblyAI Universal-3 Pro Streaming. Why: ~150ms P50 latency, lowest WER, turn-by-turn domain term injection up to 1,000 terms.

Automotive term injection

- Master vocabulary in Postgres (parts, systems, tools, measurements)

- Pre-load relevant subset at session start based on vehicle and checklist category

- Reload turn-by-turn as context shifts

- Examples: caliper, rotor, OBD2, control arm, tie rod end, MAF sensor, CV axle

Multilingual

- English and Spanish at launch, native AssemblyAI models for each

- Language selection per technician profile

- Separate term lists per language

## Tool definitions

get_checklist(vehicle_id) get_current_item(session_id) save_finding(session_id, item_id, finding) attach_media(session_id, item_id, media_url) request_photo(session_id, item_id, reason) advance_checklist(session_id) mark_complete(session_id) lookup_term(query) -- Phase 1.5 (RAG) create_checkpoint(reason) -- session-level checkpoint

## TTS configuration

Provider: ElevenLabs. Streaming starts on first LLM tokens. 1-2 default voices per language, configurable per technician in Phase 2.

## NLU split

Fast path (no LLM call)

- Commands: next, skip, repeat, pause, go back

- Measurement regex: digits + units

- Bound to current inspection item via session state

LLM path

- Free-form observations

- Adaptive follow-ups

- Disambiguation

## Computer vision (Phase 2 — schema only in MVP)

Photos stored raw in MVP. Schema includes forward-compatible ai_analysis block:

{ "media_id": "uuid", "session_id": "uuid", "item_id": "string", "uploaded_at": "timestamp", "media_type": "photo ¦ video ¦ audio", "s3_key": "string", "ai_analysis": { "status": "pending ¦ processing ¦ complete ¦ skipped", "detected_parts": [], "anomalies": [], "measurements": {}, "confidence_scores": {}, "analyzed_at": "timestamp ¦ null", "model_version": "string ¦ null" } }

# VI. Data model & storage

## Core tables

shops

id uuid PK name text subscription_status enum (trial, active, past_due, canceled) stripe_customer_id text created_at timestamp updated_at timestamp

users

id uuid PK shop_id uuid FK → shops auth0_id text unique role enum (technician, advisor, admin) name text preferred_language text default 'en' active boolean audio_training_opt_in boolean default false created_at timestamp updated_at timestamp

vehicles

id uuid PK shop_id uuid FK vin text encrypted year int make text model text mileage int created_at timestamp

inspection_sessions

id uuid PK shop_id uuid FK technician_id uuid FK vehicle_id uuid FK checklist_template_id uuid FK customer_concern text status enum (in_progress, completed, abandoned) started_at timestamp completed_at timestamp session_audio_s3_key text audio_retention_until timestamp -- 90 days default, indefinite if opt-in

findings

id uuid PK session_id uuid FK checklist_item_id text transcript text structured_data jsonb -- measurements, ratings, follow-up answers condition enum (good, fair, poor, na) created_at timestamp

media

id uuid PK session_id uuid FK finding_id uuid FK nullable media_type enum (photo, video, audio) s3_key text ai_analysis jsonb -- Phase 2 population created_at timestamp

checklist_templates

id uuid PK name text vehicle_filter jsonb version int items jsonb created_at timestamp updated_at timestamp

checkpoints

id uuid PK checkpoint_id text unique -- e.g., CP-0042 type enum (sprint, deploy, decision, daily, manual) created_at timestamp git_tag text db_snapshot_id text spaces_manifest_key text zeptoclaw_memory_key text metrics_snapshot jsonb decision_log_delta jsonb sha256_manifest text notes text created_by enum (zeptoclaw, chad)

## Encryption & retention

- VINs encrypted at rest with DigitalOcean encryption keys + application-layer envelope encryption

- Auth0 holds credentials; we never store passwords

- Session audio: 90 days hot retention default; indefinite if technician opts in

- Media: hot 30 days → Spaces IA tier 1 year → cold storage

- Checkpoints: sprint and decision checkpoints retained indefinitely; daily checkpoints retained 90 days

# VII. Mobile, backend, dashboard specs

## Mobile app (Flutter)

Platform targets

- iOS 16+ (iPhone 12 or newer)

- Android 12+ (mid-tier or better)

- Rugged tablets supported but not required

Key modules

- flutter_webrtc + livekit_client (audio routing)

- camera package (photo and short video)

- Riverpod or Bloc (state, survives backgrounding)

- Hive or Isar (offline queue for findings + media)

- auth0_flutter (auth)

- Material 3 (high contrast, large tap targets, voice-first)

Connectivity behavior

- Online: full real-time voice pipeline

- Degraded: banner shown, checklist visible, voice pauses

- Offline: checklist navigable from cache; findings + media queued; auto-sync on reconnect

Offline sync conflict resolution

- client_generation_id on every write (monotonic per device)

- SHA-256 content hash for deduplication

- Server-side last-write-wins by timestamp, with conflict log for manual review

## Backend (FastAPI)

Service layout (modular monolith)

backend/ ├── apps/ │ ├── api/ # FastAPI REST + WSS │ ├── agent/ # LiveKit Agent worker │ └── worker/ # Background jobs (reports, S3 cleanup, checkpoint creation) ├── domain/ │ ├── sessions/ │ ├── findings/ │ ├── checklists/ │ ├── reports/ │ ├── users/ │ ├── billing/ │ └── checkpoints/ # Section XI failsafe system ├── infra/ │ ├── db/ # SQLAlchemy + Alembic │ ├── storage/ # Spaces client (S3-compatible) │ ├── ai/ # AssemblyAI, Claude, DeepSeek, ElevenLabs │ └── auth/ # Auth0 └── tests/

Key endpoints

- POST /sessions — start inspection

- GET /sessions/:id — fetch state

- POST /sessions/:id/complete — close session, trigger report

- WSS /sessions/:id/stream — real-time updates

- POST /sessions/:id/findings — create finding (agent tool)

- PATCH /findings/:id — update finding

- POST /media/upload-url — pre-signed Spaces URL

- POST /media/:id/attach — link media to finding

- GET /checklists?make=&model=&year= — fetch checklist

- GET /sessions/:id/report — fetch report

- POST /webhooks/stripe — Stripe events

- POST /checkpoints — create (admin/zeptoclaw)

- POST /checkpoints/:id/restore — rollback (admin only, MFA)

## Dashboard (Next.js)

Stack

- Next.js 15 (App Router)

- React 19

- Tailwind + shadcn/ui

- Vercel hosting

- Auth0 SDK

MVP screens

- Login + shop selection

- Inspection queue (live-updating)

- Inspection detail (per item: transcript, photos, measurements, condition)

- Report print or PDF export

- Admin: users, billing, subscription

- Admin: checkpoint browser (read-only listing of recent checkpoints with restore button gated by MFA)

# VIII. Build roadmap (agent-run scaled)

Agent run: single ZeptoClaw-orchestrated execution unit, 30 min to 4 hours. Each sprint produces verified checkpoints; failure rolls back to last green.

## Sprint 0: Foundation (target: 18 runs)

| Run | Task | Primary | Checkpoint? |
| --- | --- | --- | --- |
| 0.1 | Provision both VPSes per Section XVI hardening | Manual + Claude Code | CP-0001 |
| 0.2 | Install ZeptoClaw with full hardening profile | Manual + ZeptoClaw onboarding | CP-0002 |
| 0.3 | Load handoff doc v3.1 into ZeptoClaw project memory | ZeptoClaw | CP-0003 |
| 0.4 | Provision Managed Postgres (HA tier) | Claude Code | CP-0004 |
| 0.5 | Provision Spaces (data + checkpoints buckets) | Claude Code | — |
| 0.6 | Auth0 tenant + integration test | Codex | — |
| 0.7 | LiveKit Cloud + agent worker skeleton on Backend VPS | Claude Code | CP-0005 |
| 0.8 | Flutter app skeleton + auth + camera permissions | FlutterFlow + Claude Code | CP-0006 |
| 0.9 | GitHub repo + CI/CD pipeline (deploy-only) | Claude Code | — |
| 0.10 | Datadog observability wired in | Claude Code | — |
| 0.11 | Stripe sandbox + webhook stub | Codex | — |
| 0.12 | Implement checkpoint system per Section XI | Claude Code | CP-0007 |
| 0.13 | Vapi voice prototype for brake inspection | Carl direct | — |
| 0.14 | Tech tests Vapi prototype in shop | Carl in person | — |
| 0.15 | Iterate voice flow on tech feedback | Vapi (Carl) | — |
| 0.16 | ZeptoClaw self-documentation skill | ZeptoClaw | — |
| 0.17 | Risk register + circuit breaker thresholds loaded | ZeptoClaw | — |
| 0.18 | Sprint 0 retro + checkpoint | ZeptoClaw | CP-0008 |

## Sprint 1: Core inspection loop (target: 40 runs)

Three parallel tracks. Each track produces an intermediate checkpoint at completion. ZeptoClaw coordinates and gates merges.

Track A — Backend & Voice Agent (18 runs)

- Static checklist seeding (master template)

- Inspection session lifecycle (start, progress, complete) — API

- Findings persistence with structured_data JSON

- Media upload flow (pre-signed Spaces URLs)

- Report builder (JSON + HTML render)

- LiveKit agent: AssemblyAI STT integration

- LiveKit agent: Claude tool definitions and routing

- LiveKit agent: ElevenLabs TTS streaming

- Voice tools wired to backend

- Domain term injection from Postgres vocab

- Fast-path command handling (next/skip/repeat)

- Measurement regex extraction

- Adaptive follow-up routing

- End-to-end smoke test with synthetic audio

- End-to-end smoke test in quiet room

- End-to-end smoke test in noisy shop bay

- Cost monitoring + circuit breaker

- Track A merge — CP-1.A

Track B — Mobile App (12 runs)

- Vehicle entry screen

- VIN scan via camera (manual fallback)

- Session start (calls backend, joins LiveKit room)

- Checklist progress view

- Finding cards (live display)

- Photo capture flow

- Bluetooth headset detection and routing

- Offline queue for findings + media

- Reconnect logic

- Auth0 login flow

- Mobile UX polish

- Track B merge — CP-1.B

Track C — Dashboard (10 runs)

- Login + shop selection

- Inspection queue (live-updating)

- Inspection detail view

- Per-item drill-down

- Report print stylesheet

- PDF export

- Admin: technician management

- Admin: billing view

- Admin: checkpoint browser (read-only with restore CTA behind MFA)

- Track C merge — CP-1.C

Sprint 1 final checkpoint: CP-1.FINAL — end-to-end voice inspection working, report renders, system load-tested at 10 concurrent.

## Sprint 2: Polish & launch prep (target: 22 runs)

- Spanish language support (STT, LLM prompt, TTS voice, mobile i18n)

- Stripe production keys + billing screens

- Security hardening pass (rate limits, KMS rotation, pen test prep)

- Load test (target: 30 concurrent voice sessions)

- Pilot with 2-3 friendly shops

- Pilot feedback iteration

- UX polish pass

- iOS App Store submission (contractor-assisted)

- Android Play Store submission

- Operational runbooks

- External security audit

- Sprint 2 final checkpoint: CP-2.FINAL

## Sprint 3: Limited GA (target: 15 runs)

- Onboarding flow for first paying shops

- Self-service signup

- Documentation site

- Support email + ticketing

- On-call rotation

- First 10-20 paying shops onboarded

- Phase 2 backlog grooming

- Sprint 3 / GA checkpoint: CP-GA

# IX. Orchestration playbook

## ZeptoClaw's day

07:00 ET Daily briefing → Carl's Telegram (overnight summary, today's plan, blockers, cost yesterday) 09:00 ET Active dispatch begins Respond to Carl within 5 minutes Run scheduled tasks Monitor in-flight agents DelegateTool spawns parallel sub-agents as needed 12:30 ET Midday check-in (cost report, run status, surprises, circuit breaker state) 17:00 ET Final escalations of the day (anything needing Carl before EOD) 18:00 ET End-of-day report (work done, work in flight, tomorrow's plan) Trigger end-of-day checkpoint if material progress made Overnight Codex jobs run (in container isolation) DeepSeek-V4-Pro research runs Auto-tests on main branch Daily snapshot at 02:00 ET (CP-DAILY-YYYYMMDD) S3 lifecycle, log rotation Vendor cost reconciliation

## Dispatch patterns

### Pattern A — Build a new feature

1. Identify spec section in this document.

2. Identify primary agent from role matrix.

3. Verify last checkpoint is green; create pre-feature checkpoint if needed.

4. Draft prompt: goal, spec reference, acceptance criteria, time estimate.

5. Dispatch into container-isolated execution.

6. Monitor; relay clarifying questions to Carl.

7. On completion, run acceptance check (tests pass, smoke test green).

8. Log decision; merge to main; create post-feature checkpoint.

### Pattern B — Fix a bug

1. Reproduce the bug (or capture repro from Carl).

2. Identify owning component.

3. Dispatch primary agent with: bug description, repro steps, expected vs. actual.

4. On fix, request regression test.

5. Update decision log if approach changed.

### Pattern C — Run an investigation

1. Frame as DeepSeek-V4-Pro job (1M context, cost-efficient).

2. For multi-vendor comparisons, use DelegateTool to spawn parallel sub-agents.

3. Define: question, inputs, expected output format, success criteria, time budget.

4. Dispatch and disconnect.

5. On return, summarize for Carl with recommendation.

### Pattern D — Surface a decision

1. List options (max 3).

2. State trade-offs in 1-2 sentences each.

3. Note ZeptoClaw's recommendation.

4. Send via Telegram.

5. On Carl's response, log decision linked to current checkpoint, then proceed.

### Pattern E — Rollback (new in v3.1)

Triggered automatically by circuit breaker, manually by Carl, or by ZeptoClaw when a task fails recoverably.

1. Identify target checkpoint.

2. Compute rollback delta (what will change).

3. Present to Carl with explicit confirmation required.

4. On confirmation, execute per SOP-09.

5. Log rollback as a new decision entry.

## Tooling rules

- Always quote dollar costs before incurring (>$5/day vendor spend)

- Always check this doc for existing direction before asking Carl

- Always include a recommendation when escalating

- Always create a checkpoint before any production change

- Never approve security-relevant changes without Carl sign-off

- Never deploy to production without Carl sign-off

- Never delete data without a checkpoint preserving it

- Always run agent code inside container isolation

# X. Standard operating procedures

## SOP-01: Add a new inspection checklist item

1. Create pre-change checkpoint.

2. Define item: id, label, category, expected measurements, follow-ups.

3. Dispatch Claude Code to update seed data and migration.

4. Dispatch Codex to write tests.

5. Update domain term list if new vocabulary.

6. Test one Vapi session.

7. Commit, deploy to staging.

8. Log decision; create post-change checkpoint.

## SOP-02: Vendor evaluation

1. DeepSeek-V4-Pro job: research 3-5 candidates against criteria.

2. For parallel speedup, use ZeptoClaw DelegateTool to spawn sub-agents per vendor.

3. Produce comparison matrix with pricing, capabilities, risks.

4. ZeptoClaw summarizes for Carl (1 page).

5. Carl decides via Telegram.

6. Log decision with full rationale and linked research artifact.

## SOP-03: Deploy to staging

1. CI passes on main.

2. Create pre-deploy checkpoint.

3. Run smoke tests in CI.

4. Push to staging via GitHub Actions.

5. Run end-to-end test.

6. If clean: ask Carl about production. If not: revert via rollback to pre-deploy checkpoint.

## SOP-04: Deploy to production

1. Staging green for 24 hours.

2. Carl approves via Telegram (`/deploy prod --tag vX.Y.Z`).

3. Create pre-deploy production checkpoint (CP-DEPLOY-vX.Y.Z).

4. Tag release.

5. Blue-green deploy.

6. Watch error rate and latency for 30 minutes.

7. If circuit breaker fires: auto-rollback to CP-DEPLOY-vX.Y.Z (previous).

8. Notify Carl of outcome.

## SOP-05: Daily briefing format

📋 Daily Briefing — [Date] 🟢 Overnight progress - [Run X.Y]: [outcome] - Daily checkpoint: [CP-DAILY-YYYYMMDD] - [Codex/DeepSeek job]: [result] 🔴 Blockers - [None / list] ❓ Decisions needed today - [None / Q1 / Q2 / Q3] 🎯 Today's plan - [Run X.A]: [task] - [Run X.B]: [task] 📊 Metrics (vs last green checkpoint) - Voice latency p95: XXXms (last green: XXXms) - Error rate: X% (last green: X%) - Cost yesterday: $XX (last green: $XX) 💰 Cost: yesterday $XX ¦ week $XXX ¦ budget $X,XXX

## SOP-06: End-of-day report format

📋 EOD — [Date] ✅ Completed - [Run X.Y]: [outcome + key decisions] - Decisions logged: [D-NNN, D-MMM] - Checkpoint created: [CP-NNN] 🔄 In flight (overnight) - [Codex job]: [expected complete by] - [DeepSeek job]: [expected complete by] 🌅 Tomorrow's priorities - [Run X.Z]: [task] 📝 Decisions logged today: [count, IDs] 💾 Checkpoints created today: [list] 💰 Today's spend: $XX ¦ WTD: $XXX

## SOP-07: Cost alert

Triggered when daily spend exceeds $25 or weekly exceeds $200.

1. Immediate Telegram to Carl: vendor, amount, what triggered it.

2. Recommended action: pause job, cap, or proceed.

3. Carl responds; ZeptoClaw executes.

## SOP-08: Agent run stuck

Trigger: agent run hits 2x its time estimate.

1. ZeptoClaw pauses the run.

2. Captures current state, error, attempted approaches.

3. Three options to Carl: extend, switch agents, escalate to Cursor for human debug.

4. Default if no Carl response within 1 hour: extend by 50% once, then hard stop with no rollback.

## SOP-09: Checkpoint creation

Triggered automatically per Section XI rules, or manually via `/checkpoint create`.

1. Verify last test suite passed.

2. Tag git commit (e.g., checkpoint-CP-0042).

3. Trigger Postgres logical backup → Spaces.

4. Snapshot Managed DB via DigitalOcean API.

5. Export ZeptoClaw memory state to encrypted file.

6. Export decision log delta since last checkpoint.

7. Capture metrics snapshot.

8. Generate SHA-256 manifest of all artifacts.

9. Upload to checkpoints bucket with versioning.

10. Log CP-NNN entry to decision log; notify Carl of checkpoint ID.

## SOP-10: Rollback to checkpoint

1. Carl initiates: `/rollback to CP-NNN`.

2. ZeptoClaw verifies checkpoint exists and SHA-256 manifest validates.

3. Computes rollback delta — diff of code, schema, config between current state and CP-NNN.

4. Displays to Carl: "This will revert X files, Y DB changes, Z config changes. Estimated downtime: N minutes."

5. Carl must confirm by typing the exact checkpoint ID.

6. ZeptoClaw enters maintenance mode (pauses all agents).

7. Restore git to tag.

8. Restore DB from snapshot (point-in-time if needed).

9. Restore config and secrets references.

10. Restore ZeptoClaw memory.

11. Run smoke tests.

12. If green: exit maintenance mode, log rollback event, create new checkpoint CP-RB-NNN.

13. If red: alert Carl, recommend Cursor intervention.

## SOP-11: Decision rollback (subset)

When you want to reverse a specific vendor or config decision without rolling back all code.

1. Identify decision ID (e.g., D-0023: chose AssemblyAI for STT).

2. Verify the system supports the decision swap via config (this is an architecture requirement: vendor swaps are config flags).

3. Update config flag.

4. Restart affected service.

5. Validate.

6. Log new decision D-MMM superseding D-0023.

## SOP-12: Circuit breaker trip

Automatic, triggered by metric thresholds.

1. ZeptoClaw monitors continuously.

2. Thresholds (configurable):

  - Voice latency p95 > 1500ms for 5 minutes → alert + recommend rollback

  - Error rate > 5% for 2 minutes → alert + recommend rollback

  - API cost > $50/day → alert (no auto-rollback)

  - Failed transcriptions > 10% → alert

  - Voice agent worker memory > 90% → alert + scale

3. On trip: page Carl, propose rollback to last green checkpoint.

4. Carl confirms or overrides.

## SOP-13: Daily checkpoint at 02:00 ET

Automatic, every day.

Captures full state — git, DB, config, metrics. Retained 90 days.

Used as the baseline for circuit breaker comparisons throughout the next day.

# XI. Checkpoint & failsafe system

This is the failsafe layer Carl asked for. Every meaningful change produces a checkpoint. Every checkpoint can be restored. The build cannot go sideways without a way back.

## Purpose

Provide a verifiable, time-stamped, content-hashed snapshot of the entire project state at every decision point. Enable full rollback to any prior checkpoint, partial rollback of individual decisions, and automatic rollback when circuit breakers trip. No change is irreversible unless explicitly flagged so by Carl.

## What a checkpoint contains

| Component | Captured As |
| --- | --- |
| Code state | Git tag on main branch (e.g., checkpoint-CP-0042) |
| Database state | Postgres logical backup (pg_dump) + DigitalOcean snapshot ID + pgvector index |
| Object storage state | Spaces bucket manifest with object versions and SHA-256 hashes |
| Configuration state | All env vars, feature flags, secrets references (not values, only ARNs/keys) |
| Orchestrator state | ZeptoClaw memory dump (encrypted) + decision log up to checkpoint |
| Vendor state | List of configured vendors, API key fingerprints, webhook URLs |
| Metrics state | Voice latency p50/p95, error rates, cost run-rate at checkpoint moment |
| Decision state | All decisions logged since previous checkpoint (delta) |
| Test state | Last passing test suite report + coverage |
| Infrastructure state | DigitalOcean VPS snapshot IDs (both VPSes) |
| Manifest | SHA-256 of every artifact in the checkpoint, signed |

## Checkpoint types

| Type | Trigger | Retention |
| --- | --- | --- |
| CP-SPRINT-N | End of each sprint | Forever |
| CP-DECISION-N | Before any decision marked irreversible | Forever |
| CP-DEPLOY-vX.Y.Z | Before each production deploy | Forever (linked to release tag) |
| CP-DAILY-YYYYMMDD | Automatic 02:00 ET | 90 days |
| CP-MANUAL-N | Carl-requested via /checkpoint create | Forever |
| CP-AUTO-N | ZeptoClaw discretionary (before risky run) | 30 days |
| CP-RB-N | Created automatically after a successful rollback | Forever |

## Checkpoint storage

- Primary: DigitalOcean Spaces (checkpoints bucket), versioned

- Cross-region replication: weekly sync to a second DigitalOcean region for disaster recovery

- Encryption: server-side AES-256 at rest, plus client-side envelope encryption for orchestrator memory dumps

- Access control: read by ZeptoClaw and admin role only; restore requires MFA

- Cost: estimated $5-20/month for full project history

## Decision-linked checkpoints

Every decision logged per Section XIV references a checkpoint. The pattern is: state before decision (linked checkpoint) → decision made → state after decision (new checkpoint). This means at any point you can:

- See exactly what the system looked like when the decision was made

- Roll back to that state if the decision was wrong

- Replay subsequent decisions from a known-good base

- Audit decisions against the metrics that justified them at the time

## Rollback options

### Full rollback (SOP-10)

Revert the entire system to a prior checkpoint. Used for catastrophic regressions or when multiple changes need reverting together. Estimated downtime: 5-15 minutes depending on DB size.

### Decision rollback (SOP-11)

Reverse a single decision via config flag without rolling back code. Used for vendor swaps, threshold adjustments, or feature toggles. No downtime.

### Forward repair

Sometimes rolling back loses too much progress. Alternative: keep current state, apply targeted fix, create new checkpoint. The decision log records the bug and the fix. ZeptoClaw recommends this when rollback would lose >2 days of work.

### Branch-and-fix

For complex regressions, create a branch from the last green checkpoint, apply fixes there, validate, then merge forward. Slower but safer than direct repair on broken main.

## Circuit breakers (SOP-12)

Automated rollback triggers. ZeptoClaw continuously monitors. If a threshold is exceeded, ZeptoClaw alerts Carl and recommends rollback. Carl's response triggers the rollback or override.

| Metric | Threshold | Window | Auto-rollback? |
| --- | --- | --- | --- |
| Voice latency p95 | >1500ms | 5 min | Recommend; Carl confirms |
| Error rate | >5% | 2 min | Recommend; Carl confirms |
| Failed transcriptions | >10% | 10 min | Recommend; Carl confirms |
| API cost | >$50/day | 1 day | Alert only |
| Voice agent worker memory | >90% | 5 min | Alert + auto-scale |
| Backend 5xx rate | >2% | 5 min | Recommend; Carl confirms |

## What hard data each checkpoint preserves

Per Carl's requirement: "hard data points to return to during the build if anything goes sideways." Each checkpoint includes:

- Performance metrics: voice latency p50/p95, end-to-end session time, tool-call latency

- Quality metrics: WER on sampled audio, missed-finding rate, photo association accuracy

- Cost metrics: $/inspection, $/voice-minute, vendor breakdown

- Reliability metrics: uptime, error rates, retry rates

- Test results: full suite pass/fail, coverage, regression baseline

- Configuration: vendor selection, model versions, feature flags, thresholds

- Decisions: every D-NNN logged since previous checkpoint

- Sample audio: 10 random session recordings for QA comparison

- Sample sessions: 5 full inspection sessions with transcript + photos + report

## Recovery objectives

- RPO (Recovery Point Objective): max 24 hours data loss (daily checkpoint cadence)

- RTO (Recovery Time Objective): full rollback in under 30 minutes for catastrophic events

- MTTD (Mean Time To Detect): under 5 minutes via Datadog + ZeptoClaw monitoring

- MTTR (Mean Time To Recover): under 1 hour for routine regressions

## Verification rituals

Checkpoints are useless if they can't actually restore. ZeptoClaw runs verification rituals:

- Weekly: restore most recent CP-DAILY to a staging environment, run smoke tests, destroy

- Monthly: full DR drill — simulate primary VPS loss, restore from checkpoint to a new VPS

- Before each sprint checkpoint: validate manifest SHA-256s match artifacts

- On checkpoint creation failure: alert Carl immediately; never silently fail

# XII. Prompt library

Exact prompts Carl uses to direct ZeptoClaw. Copy-paste from this section into Telegram. ZeptoClaw recognizes both slash commands and free-form natural language.

## Day 1 — Onboarding ZeptoClaw

/onboard — You are now my Chief of Staff for the Automotive Inspection AI project. Read this handoff document v3.1 in full and load it into your project memory. Configure DelegateTool, channel allowlist, and container isolation per Section II. Give me a one-page summary of Sections I, II, IX, XI, XIII. Then ask me up to 10 clarifying questions before we begin Sprint 0. Log every answer as a decision entry linked to CP-0003.

## Daily — Morning briefing

/daily — Give me the daily briefing per SOP-05.

## Dispatch — Build a feature

/dispatch "Build [feature]. Spec section [X]. Primary agent: [Claude Code / Codex]. Estimate: [N hours]. Create pre-feature checkpoint."

## Dispatch — Run a feature directly

/dispatch run [X.Y] — Use best judgment on prompt construction. Report back on completion or question.

## Decision — Respond to a question

Re your question about [topic]: [decision]. Log it linked to current checkpoint and proceed.

## Research — Send DeepSeek-V4-Pro

/research "[question]. Output format: [comparison matrix / report / recommendation]. Time budget: [hours]. Use DelegateTool for parallel evaluation if multi-vendor."

## Async — Queue Codex overnight

/queue codex "[task]. Acceptance criteria: [list]. Spec reference: [Section]. Open PR when ready and notify at 07:00."

## Cost — Run rate check

/cost report --detail — Today, this week, this month. Top 3 line items. Any unusual trends?

## Pause — Stop everything

/pause --reason "[reason]" — Pause all in-flight runs. Send current state of each. Resume when I say.

## Resume

/resume — Resume all paused work.

## Status — See running agents

/status — Show all in-flight agent runs, their estimates, elapsed time, and current step.

## Checkpoint — Create on demand

/checkpoint create "[reason]" — Create a manual checkpoint per SOP-09.

## Checkpoint — List recent

/checkpoint list --last 10 — Show last 10 checkpoints with type, timestamp, and key metrics.

## Checkpoint — Show details

/checkpoint show CP-NNN — Show full manifest, decisions captured, and metrics snapshot.

## Rollback — Full

/rollback to CP-NNN — Per SOP-10. Show me the rollback delta, then I'll confirm by typing the exact checkpoint ID.

## Rollback — Decision only

/rollback decision D-NNN — Per SOP-11. Reverse just this decision via config; do not roll back code.

## Deploy — Staging

/deploy staging --tag vX.Y.Z — Per SOP-03.

## Deploy — Production

/deploy prod --tag vX.Y.Z — Per SOP-04. Confirm pre-deploy checkpoint, then execute blue-green.

## End of day

/eod — End-of-day report per SOP-06. Create end-of-day checkpoint if material progress.

## Weekly review

/weekly-review — Progress vs roadmap, decisions this week (with checkpoint links), top 3 risks, cost picture, checkpoint health (verification rituals run, any failures). Recommend adjustments.

## Recovery — VPS restart

/recover — VPS was restarted. Restore state: load handoff doc, reload PROJECT.md, check git for current branch and in-flight work, verify last checkpoint, tell me what was running when we stopped.

## DR drill — Test the failsafe

/dr-drill --checkpoint CP-NNN — Restore checkpoint to a staging environment, run smoke tests, report success/fail. Destroy staging when done.

# XIII. Pre-authorized decisions

ZeptoClaw has standing authority for these. Logged in decision log but no Carl approval required.

| Category | Authority |
| --- | --- |
| Code style, naming, formatting | Full |
| Dependency minor and patch updates | Full |
| Adding logging, tests, documentation | Full |
| Bug fixes that don't change behavior | Full |
| Retry strategies, timeouts, rate limit configs | Full |
| Choosing between equivalent libraries | Full |
| Vendor spend under $25/day | Full |
| Internal refactoring without behavior change | Full |
| CI/CD pipeline adjustments | Full |
| Database index additions for performance | Full |
| Checkpoint creation (routine) | Full |
| Circuit breaker threshold tuning within ±20% | Full |

Must escalate for:

- Any user-facing change (UI text, voice prompts, brand)

- Security-related changes (auth, encryption, PII handling)

- Billing changes (Stripe, pricing, refunds, plan structure)

- New external dependencies or vendor accounts

- Production deploys

- Vendor spend over $25/day or one-time over $100

- Architectural changes from this document

- New features not in the roadmap

- Schema changes that touch existing data

- Any rollback (always requires explicit Carl confirmation)

- Any irreversible action

# XIV. Decision log template

ZeptoClaw maintains the decision log in /docs/decisions/ as one markdown file per decision. Each entry is linked to a checkpoint.

Decision ID: D-NNN Date: YYYY-MM-DD HH:MM ET Topic: [short] Context: [why this came up] State at decision: CP-NNN (linked checkpoint with state, metrics, samples) Options considered: - Option A: [description, pros, cons, est. cost] - Option B: [description, pros, cons, est. cost] - Option C: [description, pros, cons, est. cost] Decision: [chosen option] Rationale: [why] Recommendation by: ZeptoClaw / DeepSeek-V4-Pro investigation / [other] Made by: Carl / ZeptoClaw (pre-auth) Reversibility: easy (config flag) / medium (small refactor) / hard (data migration) Reversal trigger: [metric or condition that would trigger reversal] Spec impact: [Section X.Y updated / none] Post-decision CP: CP-MMM Linked runs: [Run X.Y, Run X.Z] Linked metrics: [latency before/after, cost before/after, etc.]

Every decision entry must include 'State at decision' linking the checkpoint and 'Linked metrics' showing the hard data that justified the decision. This is the requirement Carl articulated.

# XV. Risks & mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Orchestrator VPS fails | Low | Medium | Daily snapshot + cross-region replication; restore to new VPS in <1hr |
| Backend VPS fails | Low | High | Daily snapshot + ability to fail over to standby VPS |
| Managed Postgres fails | Very low | Critical | HA tier with automatic failover; PITR enabled |
| ZeptoClaw bug halts orchestrator | Low | Medium | Manual fallback: Claude Code via SSH; documented in fallback runbook |
| Vendor API outage (any one) | Medium | Medium | Multi-vendor fallback in voice pipeline + circuit breakers |
| Hidden costs balloon | Medium | Medium | Daily reports, $25/day threshold, hard caps in vendor consoles |
| Carl unavailable 48+ hours | Medium | Medium | Pre-authorized decisions handle 70%+; circuit breakers protect production |
| Bad deploy reaches production | Medium | High | Pre-deploy checkpoint + circuit breaker + 30-min watch window + auto-rollback recommendation |
| Schema migration corrupts data | Low | High | Pre-migration checkpoint + dry-run on restored snapshot before live |
| Security incident (intrusion) | Low | Critical | ZeptoClaw container isolation + Section XVI hardening + audit |
| Voice quality fails in real shop | Medium | High | Pilot in noisy bay before GA; AssemblyAI noise model; term injection; headset required |
| Technician adoption resistance | Medium | High | Pilot with friendly shops, iterate on voice prompts pre-GA |
| iOS App Store rejection | Medium | Medium | Contractor for first submission ($2-5k allocated) |
| Checkpoint corruption | Very low | Critical | SHA-256 manifest validation; weekly restore drill |
| ZeptoClaw memory drift over time | Medium | Low | Auto-resync from handoff doc on weekly schedule |
| Cross-region replication lag | Low | Medium | Monitored; alert if >24hrs behind |

# XVI. Security hardening playbook

Non-negotiable. v4.0's setup guide ran everything as root and skipped firewall configuration. This section corrects that. ZeptoClaw exists to defend against a specific threat model; building it on an unhardened host defeats the purpose.

## Hardening profile (both VPSes)

### OS-level

- Ubuntu 24.04 LTS, fully patched at provision

- Unattended security upgrades enabled

- Timezone set explicitly (UTC for servers)

- NTP synced

### User management

- Create dedicated non-root user (e.g., 'ari') with sudo

- Disable root SSH entirely

- No password auth — SSH keys only (ed25519)

- One key per device; named keys; rotation log

- Separate user for ZeptoClaw service (no sudo)

- Separate user for backend service (no sudo)

### SSH hardening

# /etc/ssh/sshd_config — apply these settings: PermitRootLogin no PasswordAuthentication no PubkeyAuthentication yes ChallengeResponseAuthentication no UsePAM yes X11Forwarding no AllowUsers ari PermitEmptyPasswords no Protocol 2 ClientAliveInterval 300 ClientAliveCountMax 2 MaxAuthTries 3 LoginGraceTime 30 # Optional: change Port from 22 to something else (e.g., 2222) # Optional: AllowAgentForwarding no (unless explicitly needed)

### Firewall (UFW)

# Default deny inbound, allow outbound ufw default deny incoming ufw default allow outgoing # Allow SSH (from your IP only if static, else any) ufw allow from YOUR_OFFICE_IP to any port 22 # Allow HTTPS (for FastAPI behind Caddy/Nginx) ufw allow 443/tcp # Allow HTTP only for ACME challenge (cert renewal) ufw allow 80/tcp # Enable ufw --force enable ufw status verbose

### Intrusion prevention

- fail2ban installed and configured for sshd

- auditd installed and configured to log privileged commands

- AIDE for file integrity monitoring on /etc, /bin, /sbin

- Centralized logging to Datadog (sshd, auth, audit)

### ZeptoClaw-specific hardening

- Container isolation enabled for ALL agent execution (zeptoclaw config set sandbox container)

- Sender allowlist for Telegram (only Carl's user ID can issue commands)

- Secret encryption at rest enabled (default in ZeptoClaw)

- Tool whitelist per agent — researcher cannot run shell; coder can but only in container

- Prompt injection detection enabled (default)

- Webhook signatures verified on every incoming command

- No SSH key stored in ZeptoClaw memory; uses agent-forwarded keys or short-lived deploy tokens

### Backend service hardening

- FastAPI behind Caddy reverse proxy with automatic Let's Encrypt

- HSTS enabled with 1-year max-age

- Rate limiting at proxy: 100 req/min per IP for API, stricter for auth endpoints

- Request size limit: 10MB

- CORS allowlist to dashboard origin only

- Backend service runs as non-root user with no shell

- Postgres connections via SSL only

- Postgres credentials in environment via systemd, never in repo

### Secrets management

- DigitalOcean secret references for production keys (rotated quarterly)

- ZeptoClaw secret store (XChaCha20-Poly1305 + Argon2id) for runtime keys

- Master password stored in 1Password or equivalent, NEVER in repo

- No keys in git, in env files committed, or in slack/telegram

- Pre-commit hook: secret scanner (e.g., trufflehog)

### CI/CD pipeline security

- GitHub Actions deploys via short-lived deploy token, NOT a long-lived SSH key

- Deploy token rotated weekly automatically

- Production deploys require manual approval in GitHub Environments

- Branch protection on main: required reviews, status checks, no force-push

### Backup security

- DigitalOcean Snapshots: daily, retained 14 days

- pg_dump backups: hourly during business hours, daily otherwise

- Backups encrypted at rest (server-side) and in transit (TLS)

- Cross-region replication of backups bucket

- Restore drill monthly — destroy after verification

### Monitoring & detection

- Datadog: logs (sshd, auth, audit, application), metrics, traces

- Alerts: failed login attempts, unusual command execution, port scans

- Cost anomaly alerts (vendor spend deviation)

- Uptime monitoring (external) for backend health endpoint

## Threat scenarios and mitigations

| Scenario | Mitigation |
| --- | --- |
| SSH brute force | Key-only auth + fail2ban + UFW IP restriction |
| Compromised vendor API key | Quarterly rotation; immediate revocation on suspicion; cost cap |
| Malicious LLM-generated code | All agent code execution in container isolation; PR review pattern |
| Prompt injection via shop data | ZeptoClaw prompt injection detection; sandboxed execution |
| Insider threat (compromised laptop) | Short-lived tokens; MFA on dashboard; audit logs |
| DigitalOcean account compromise | Strong password + MFA + hardware key; alerts on console login |
| Supply chain attack on dependency | Lockfile pinning; signed releases preferred; renovate bot monitoring |
| Database SQL injection | Parameterized queries only; ORM (SQLAlchemy); WAF rules at proxy |
| Data exfiltration via voice agent | Output filter on LLM responses; PII redaction |
| Ransomware on VPS | Daily snapshots + cross-region replication = full recovery |

# XVII. Security, privacy & compliance

## Data ownership

All visual, audio, and diagnostic data collected during inspections is owned exclusively by Workbay AI. Anonymized aggregate data may be used to train future AI models with technician opt-in. Consent obtained via shop subscription agreement.

## PII handling

- VINs encrypted at rest with envelope encryption

- No customer names or contact info stored in MVP

- Auth0 holds credentials; we never store passwords or hashes

- Audio recordings retained 90 days hot; indefinite only on technician opt-in

- Individual audio recordings never shared outside the company

## Transport security

- All API traffic over HTTPS or WSS

- LiveKit media over DTLS-SRTP

- Pre-signed Spaces URLs with 15-minute expiry

## Access control

- Auth0 for identity (OAuth2 / OIDC)

- JWT session tokens (15-min access, 7-day refresh)

- RBAC: technician < advisor < admin < super_admin

- Shop-scoped data isolation enforced at the database query layer

- MFA required for super_admin and any rollback action

## Compliance posture (MVP)

- No HIPAA or PCI scope (Stripe handles cards; we never touch raw PAN)

- SOC 2 Type I targeted within 6 months of launch

- External security audit before charging customers (CP-SECAUDIT-1)

- GDPR not in scope (US-only at launch); architecture supports it for future

# XVIII. Timeline & budget

## Timeline (realistic, agent-orchestrated, checkpoint-gated)

| Sprint | Agent Runs | Real-world Duration | Final Checkpoint |
| --- | --- | --- | --- |
| Sprint 0 — Foundation | 18 | 3-5 weeks | CP-SPRINT-0 |
| Sprint 1 — Core Loop | 40 | 8-12 weeks | CP-SPRINT-1 |
| Sprint 2 — Polish & Launch Prep | 22 | 5-7 weeks | CP-SPRINT-2 |
| Sprint 3 — Limited GA | 15 | 4-5 weeks | CP-GA |
| Total | 95 | 5-7 months | Production GA |

## Budget (right-sized, honest)

| Category | Monthly | One-time |
| --- | --- | --- |
| Orchestrator VPS (8GB) | $48 | — |
| Backend VPS (16GB) | $96 | — |
| Managed Postgres (HA tier) | $60 | — |
| DigitalOcean Spaces (data + checkpoints) | $10-25 | — |
| Cross-region replication | $5-15 | — |
| LiveKit Cloud | $0-200 (variable) | — |
| AssemblyAI | $50-200 | — |
| ElevenLabs | $30-80 | — |
| Anthropic Claude (Code + agent runtime) | $200-500 | — |
| DeepSeek API (research + routine) | $30-100 | — |
| OpenAI (Codex + GPT-5 fallback) | $50-200 | — |
| Auth0 (free tier → developer tier) | $0-25 | — |
| Stripe | Free + 2.9% + 30¢ | — |
| Vercel (free tier → Pro) | $0-20 | — |
| Datadog (Pro starter) | $50-100 | — |
| iOS contractor (App Store submission) | — | $2,000-5,000 |
| External security audit (pre-launch) | — | $5,000-10,000 |
| DevOps part-time retainer (months 4-12) | $1,000-2,000 | — |
| Buffer | — | $5,000-8,000 |
| Monthly run-rate (build phase) | $650-1,500 | — |
| Total to GA (~6 months) | — | $28,000-45,000 |

Compare to v3.0 estimate ($25-50k) and v4.0 claim ($19-38k). v3.1 lands close to v3.0 — that's because v4.0's lower estimate was based on undersized infrastructure that wouldn't sustain the stated MVP load. v3.1 sizes honestly.

Compare to a traditional engineering team build: $300k-$800k for equivalent scope. v3.1 is 10-20x cheaper, with the trade-off being Carl's sustained 20-25 hours/week.

# Appendix A: Hardened Day 1 setup

Execute in order. Every step includes the security reasoning. If you skip a step you weaken the system. The orchestrator VPS comes online before the backend VPS.

## A.1 Provision orchestrator VPS

Via DigitalOcean console:

- Create Droplet → Ubuntu 24.04 LTS

- Basic plan, Regular Intel with NVMe, 8GB RAM / 4 vCPU ($48/month)

- Region: NYC3 (or nearest to your shops)

- Authentication: SSH key only (NO root password)

- Add tags: orchestrator, production

- Enable monitoring + backups

- Create

- Note the IP address

## A.2 First connection and user setup

# From your laptop terminal: ssh root@ORCHESTRATOR_IP # Once in, create non-root user: adduser ari # use strong password usermod -aG sudo ari # Copy your SSH key to the new user: rsync --archive --chown=ari:ari ~/.ssh /home/ari # Test from your laptop (in a NEW terminal — keep the root one open): ssh ari@ORCHESTRATOR_IP sudo whoami # should output: root # If successful, return to the root session and disable root SSH: nano /etc/ssh/sshd_config # Set: PermitRootLogin no # Set: PasswordAuthentication no # Set: AllowUsers ari # Save and exit systemctl restart sshd # Test again from your laptop: ssh ari@ORCHESTRATOR_IP # should still work ssh root@ORCHESTRATOR_IP # should now FAIL

## A.3 Firewall and intrusion prevention

# As ari, with sudo: sudo apt update && sudo apt upgrade -y sudo apt install ufw fail2ban auditd unattended-upgrades -y # Configure UFW: sudo ufw default deny incoming sudo ufw default allow outgoing sudo ufw allow 22/tcp # SSH # Don't open more ports yet — orchestrator doesn't serve traffic sudo ufw --force enable sudo ufw status verbose # Configure fail2ban: sudo systemctl enable fail2ban sudo systemctl start fail2ban # Configure unattended upgrades: sudo dpkg-reconfigure --priority=low unattended-upgrades

## A.4 Install ZeptoClaw

# As ari: curl -fsSL https://raw.githubusercontent.com/qhkm/zeptoclaw/main/install.sh ¦ sh # Run onboarding: zeptoclaw onboard # During onboard, configure: # - Anthropic API key (primary LLM) # - DeepSeek API key (research LLM) # Base URL: https://api.deepseek.com/v1 # - Telegram channel (paste bot token from @BotFather) # - Telegram sender allowlist (your Telegram user ID — get from @userinfobot) # - Container isolation: yes # - Systemd service: yes # Verify: zeptoclaw config show zeptoclaw agent --template researcher -m "Say hello"

## A.5 Provision backend VPS

Repeat A.1-A.3 for the backend VPS, with these differences:

- Size: 16GB RAM / 8 vCPU ($96/month)

- Tags: backend, production

- After hardening: also allow 443/tcp and 80/tcp in UFW (for HTTPS + ACME)

## A.6 Provision Managed Postgres

- DigitalOcean console → Databases → Create

- PostgreSQL 16, primary node in same region as VPSes

- Plan: General Purpose / 4GB / 2 vCPU (HA tier with standby) — $60/month

- Restrict access: VPC only, with Trusted Sources = backend VPS IP

- Enable automated backups

- Note connection string; store via ZeptoClaw secrets manager

## A.7 Provision Spaces buckets

- DigitalOcean console → Spaces → Create

- Bucket 1: production data (photos, audio) — versioning OFF

- Bucket 2: checkpoints — versioning ON, lifecycle rules per Section XI

- Generate Spaces access keys; store via ZeptoClaw secrets

## A.8 Configure ZeptoClaw secrets store

# On orchestrator VPS, as ari: zeptoclaw secrets set # Will prompt for each. Add: # LIVEKIT_URL, LIVEKIT_API_KEY, LIVEKIT_API_SECRET # ASSEMBLYAI_API_KEY # ELEVENLABS_API_KEY # AUTH0_DOMAIN, AUTH0_CLIENT_ID, AUTH0_CLIENT_SECRET # STRIPE_SECRET_KEY # DATABASE_URL # SPACES_ACCESS_KEY, SPACES_SECRET_KEY # ANTHROPIC_API_KEY (already done in onboarding) # DEEPSEEK_API_KEY (already done in onboarding) # OPENAI_API_KEY (for Codex + fallback) # Master password: store in 1Password ONLY. Never in repo, never in chat. # Test retrieval: zeptoclaw secrets get LIVEKIT_URL

## A.9 Project repository

# On your laptop: mkdir -p ~/projects/auto-inspection cd ~/projects/auto-inspection git init gh repo create auto-inspection --private --source=. --remote=origin # Set branch protection on main via GitHub UI: # - Require pull request reviews before merging # - Require status checks to pass # - Disable force push # - Restrict who can push to main # Add this handoff doc: mkdir -p docs cp ~/Downloads/handoff_v3.1.docx docs/handoff_v3.1.docx git add docs/handoff_v3.1.docx git commit -m "Initial: handoff doc v3.1" git push -u origin main

## A.10 Day 1 onboarding prompt

On your phone, open Telegram, find your ZeptoClaw bot. Send the Day 1 prompt from Section XII.

## A.11 First checkpoint

Once ZeptoClaw confirms it's loaded the doc and you've answered its 10 onboarding questions, send:

/checkpoint create "CP-0003: handoff doc loaded, onboarding decisions logged, infrastructure provisioned"

This is your first hard data point to return to. Sprint 0 begins from here.

# Appendix B: Tool URLs and signup links

| Tool | URL | Purpose |
| --- | --- | --- |
| ZeptoClaw | github.com/qhkm/zeptoclaw · zeptoclaw.com | Master orchestrator |
| DigitalOcean | digitalocean.com | VPS, Managed DB, Spaces |
| Claude / Claude Code | claude.ai · docs.claude.com | Primary LLM + coding agent |
| DeepSeek | platform.deepseek.com | Research LLM + cost-efficient |
| Codex | platform.openai.com | Async coding agent |
| Cursor | cursor.sh | Visual code review |
| Vapi | vapi.ai | Voice flow prototyping |
| Lovable | lovable.dev | Dashboard mockups |
| v0 | v0.dev | React component generation |
| FlutterFlow | flutterflow.io | Flutter app builder |
| Abacus AI | abacus.ai | Rapid app builder |
| LiveKit | livekit.io | Voice infrastructure |
| AssemblyAI | assemblyai.com | STT |
| ElevenLabs | elevenlabs.io | TTS |
| Vercel | vercel.com | Dashboard hosting |
| Auth0 | auth0.com | Authentication |
| Stripe | stripe.com | Payments |
| Datadog | datadoghq.com | Observability |
| GitHub | github.com | Code repository |
| 1Password | 1password.com | Master password vault |

# Appendix C: Example inspection flow

App TTS: "Vehicle confirmed: 2019 Honda Accord, 84,000 miles. Customer concern: brake noise. Starting inspection. Please move to the front left wheel and inspect the brake pads." Tech: "Front left pad is at 4 millimeters. Rotor's got a lip but no scoring." System: [STT transcribes; LLM extracts pad_thickness=4mm, rotor condition=fair; calls save_finding(...)] App TTS: "Got it. Pad thickness 4 millimeters, rotor has a wear lip. Please take a photo of the brake assembly when you're ready." Tech: [taps camera, takes photo] App TTS: "Photo received. Any uneven wear on the pads, or signs of caliper sticking?" Tech: "No, looks even. Caliper slides feel okay." System: [Saves no_uneven_wear=true, caliper_condition=good] App TTS: "Front left brakes complete. Moving to front right..."

# Appendix D: Technology evaluation rationale

### Why ZeptoClaw over OpenClaw

OpenClaw has had real security events: CVE-2026-25253 (CVSS 8.8, cross-site WebSocket hijacking to RCE), ClawHavoc supply chain attack (341 malicious skills, 9,000+ compromised installs), and 42,000 exposed instances with auth bypass. ZeptoClaw was built explicitly against this threat model: XChaCha20-Poly1305 secret encryption at rest, container isolation, prompt injection detection, deny-by-default sender allowlists. 4-6MB Rust binary, MIT-licensed, active development. Drop-in replacement via `zeptoclaw migrate`. For a system that will hold VINs and Stripe keys, this is the right risk posture.

### Why DeepSeek-V4-Pro for research and routine LLM work

Released April 2026. 1M context window by default. 1.6T total parameters with 49B active (MoE). MIT-licensed open weights with hosted API. Pricing ~8-9x cheaper than Claude Opus 4.7 on output ($1.74 / $3.48 per M tokens vs. Opus 4.7's much higher rates). For non-realtime work — vendor research, document analysis, test data generation — the cost gap dominates the decision. Claude remains primary for production voice agent because tool-use reliability and latency matter more than cost in the hot path.

### Why two VPSes instead of one

Blast radius isolation. If the orchestrator misbehaves it should not take down the production voice pipeline. Operationally: orchestrator restarts and deploys happen frequently during the build; the backend should not see those. Cost difference vs single VPS: ~$60/month — worth it for the isolation alone.

### Why DigitalOcean over AWS

Simpler pricing, simpler operations, lower learning curve for a solo orchestrator-led build. AWS would be the right call for a team with dedicated DevOps; for this build the cognitive overhead of AWS isn't paid back. DigitalOcean Spaces is S3-compatible, so migration to AWS later is straightforward if scale demands it.

### Why LiveKit over Vapi

Full control over orchestration logic — which is the IP of the product. Vapi bundles voice transport at $0.07-$4.50/hour, which at 6-hour shifts × 150 technicians becomes $190k-$1.2M/year. LiveKit at usage rates plus separate STT/LLM/TTS billing is significantly cheaper at scale.

### Why AssemblyAI over Deepgram

Lowest WER among major providers, turn-by-turn term injection up to 1,000 terms (critical for automotive vocabulary), strong on noisy shop audio. Deepgram is configured as fallback for capacity overflow.

### Why Claude over GPT-5 (primary voice path)

Claude consistently outperforms in structured tool-use reliability and following operational protocols — both critical for the inspection orchestrator. GPT-5 configured as fallback via LiveKit router for capacity and redundancy.

### Why Flutter over React Native

More mature audio routing on both platforms; official LiveKit SDK; better Bluetooth headset handling in noisy environments.

### Why Postgres + JSONB + pgvector over MongoDB

JSONB columns give MongoDB-style flexibility without operating two databases. pgvector enables Phase 2 RAG. Transactional consistency across structured + semi-structured data.

### Why checkpoint-based failsafe

Per Carl: "failsafe update handoff or current data at each decision point so that we have hard data points to return to during the build if anything goes sideways." Every decision links to a checkpoint capturing the state, metrics, and samples that justified it. Every checkpoint is restorable. The system has no irreversible state by default — only explicit acknowledgments flag a change as irreversible.

### Why modular monolith over microservices

Microservices add 5x operational overhead with no functional benefit at MVP scale. A modular monolith with clear domain boundaries is faster to ship, easier to refactor, and trivially splittable when load justifies it.

# Appendix E: Glossary

| Term | Definition |
| --- | --- |
| Agent run | A single ZeptoClaw-orchestrated execution unit, typically 30 min - 4 hours |
| Barge-in | User interrupting the agent mid-speech |
| Checkpoint | Time-stamped, content-hashed snapshot of full project state (Section XI) |
| Circuit breaker | Automated trigger that recommends rollback when metrics exceed thresholds |
| DelegateTool | ZeptoClaw feature for parallel fan-out to specialist sub-agents |
| DR drill | Disaster recovery drill — restore checkpoint to staging, verify, destroy |
| DTLS-SRTP | Encrypted media transport protocol used by WebRTC |
| DVI | Digital Vehicle Inspection |
| Endpointing | Detecting the end of a user's speech turn |
| JSONB | Postgres binary JSON type with indexing |
| KMS | Key Management Service; manages encryption keys |
| LiveKit Agents | Python framework for building voice AI pipelines |
| MTTD / MTTR | Mean Time To Detect / Mean Time To Recover |
| OBD2 | On-Board Diagnostics II; vehicle diagnostic standard |
| Orchestrator | Meta-agent that dispatches and supervises other agents (here: ZeptoClaw) |
| PAN | Primary Account Number (credit card number) |
| pgvector | Postgres extension for vector embedding search |
| RAG | Retrieval-Augmented Generation; LLM grounding via document retrieval |
| RPO / RTO | Recovery Point Objective / Recovery Time Objective |
| SFU | Selective Forwarding Unit; WebRTC media routing |
| Sprint | Logical grouping of agent runs toward a milestone (not a calendar week) |
| STT / ASR | Speech-to-Text / Automatic Speech Recognition |
| TSB | Technical Service Bulletin (manufacturer) |
| TTS | Text-to-Speech |
| VAD | Voice Activity Detection |
| VPS | Virtual Private Server |
| WER | Word Error Rate; STT accuracy metric (lower is better) |

— End of AI Workforce Handoff v3.1 (Synthesis Edition) —